OIL/PLNG/54/2/1/2026/61					                        9thMarch, 2026

Ministry of Petroleum and Natural Gas

Kartavya Bhawan-03, Janpath

New Delhi - 110001

Kind Attn: 	Ms. Pinki

Section Officer (ONG-II)

Sub: Rajya Sabha Provisionally Admitted Starred/Unstarred Question D. No. S7409 for 16.03.2026

Regarding “Seismic Surveys under Mission Anveshan in Krishna-Godavari Basin”

Ref.  Your email dated 03.03.2026

Madam,

Reference above, our reply to the above Rajya Sabha Question is as follows:

| Will the Minister of Petroleum and Natural Gas: Q.(a) The current status of seismic surveys undertaken under Mission Anveshan, basin-wise, including coverage in the Krishna-Godavari basin; | Answer to Q(a): MoPNG may reply suitably. As far as Oil India Limited (OIL) is concerned, Under Mission Anveshan, no areas were assigned to OIL for seismic surveys as on date. However, Under Mission Anveshan, OIL India Limited (OIL) was entrusted with 2D seismic data Acquisition, Processing, and Interpretation (API) of of 9,400 LKM of 2D Seismic Data. The areas to be covered under this campaign by OIL are as : - 5,100 LKM in the Ganga–Punjab Basin, - 4, 300 LKM in Rajasthan Basin. Current Status As on 08.03.2026, OIL has completed acquisition 8064.02 LKM 2D seismic data acquisition. The area wise breakup is as mentioned below: - 4, 359.42 LKM in the Ganga–Punjab Basin, - 3, 704.60 LKM in Rajasthan Basin. Processing & Interpretation of the acquired data is under progress. |
| --- | --- |
| Q.(b) Whether the Government proposes to include three-dimensional (3D) seismic surveys in addition to the 2D surveys under the Mission to enable more accurate geological assessments; | Answer to Q(b): DGH/MoPNG may reply suitably. Since the program is being entrusted by MoPNG / DGH, as on date, no information is available with OIL regarding inclusion of three-dimensional (3D) seismic surveys under this campaign |
| Q.(c) The steps being taken to strengthen hydrocarbon exploration in Andhra Pradesh using advanced survey technologies; and | Answer to Q(c): MoPNG may reply suitably. As far as Oil India Limited (OIL) is concerned, the current scope of Mission Anveshan allotted to OIL does not include 2D Seismic Data API in Andhra Pradesh. |
| Q.(d) The anticipated economic benefits for the region from enhanced exploration? | Answer to Q(d): MoPNG may reply suitably. OIL has not been allotted any Seismic Data (API) in Andhra Pradesh under Mission Anveshan, the anticipated economic benefits arising from enhanced exploration activities in the region (Andhra Pradesh) cannot be ascertained by OIL. |

Yours faithfully,

OIL INDIA LIMITED

(Kishore Kumar Baishya)

Chief General Manager (Planning)

For Chairman & Managing Director