OIL/PLNG/54/2/1/2026/102					                   27th March, 2026

Ministry of Petroleum and Natural Gas

Sanrakshan Bhavan (PCRA Building)

10, Bhikaji Cama Place,

New Delhi - 110066

Kind Attn: Ranjan Kumar Shaw

Section Officer (Exploration-II)

Sub: Lok Sabha Provisionally Admitted Unstarred Question D. No. 20246(Q.No. 6300) for 02.04.2026 Regarding “Offshore Oil and Gas Projects in Andhra Pradesh”

Ref.  Your email dated 25.03.2026

Sir,

Reference above, our reply to the above Lok Sabha Question is as follows:

| Will the Minister of Petroleum and Natural Gas: Q.(a) The number and details of offshore oil and gas exploration and development projects under implementation in the Krishna-Godavari Basin and other offshore areas of Andhra Pradesh, company-wise, including projects undertaken by Public Sector Undertakings (PSUs) and private companies; | Answer to Q(a): MoPNG may reply suitably. As far as Oil India Limited (OIL) is concerned, a shallow water offshore block, KG/OSDSF/GSKW/2018 was awarded to Oil India Limited (OIL) by Government of India under the second round of Discovered Small Fields (DSF-II) in march 2019. Revenue Sharing Contract (RSC) for the block was signed on 07.03.2019. As per RSC, OIL is required to fulfil minimum work program (NIWP) i.e. drill Six (6) Nos. of Appraisal / Development wells in the Block. Current deadline for completing of the MWP stands at 14.04.2026. OIL is currently preparing to spud an appraisal well in 1st week of April 2026. Therefore, as of now there is no ongoing oil and natural gas extraction in Krishna-Godavari basin and no revenue is being generated. |
| --- | --- |
| Q.(b) The total investment committed and expenditure incurred on such offshore projects during the last five years, project-wise and company-wise; | Answer to Q(b): MoPNG may reply suitably. As far as Oil India Limited (OIL) is concerned, As of now OIL has committed an investment of 40 Million USD towards drilling of appraisal well drilling results further full scale filed development plan and investment shall be decided. Expenditure incurred so far in last five years on the project is around INR 6.17 Cr. |
| Q.(c) The number of wells drilled, offshore platforms installed, pipelines laid and onshore processing or terminal facilities established in connection with such projects during the said period; | Answer to Q(c): MoPNG may reply suitably. As far as Oil India Limited (OIL) is concerned, a shallow water offshore block, KG/OSDSF/GSKW/2018 was awarded to Oil India Limited (OIL) by Government of India under the second round of Discovered Small Fields (DSF-II) in March 2019. OIL is currently preparing to spud its first appraisal well in the block by 1st week of April 2026. Therefore, no offshore wells have been drilled so far nor any offshore infrastructure like platforms, pipelines or onshore processing terminals have been established. |
| Q.(d) The estimated production capacity of crude oil and natural gas expected from these projects and the likely timelines for commencement of production; | Answer to Q(d): MoPNG may reply suitably. As far as Oil India Limited (OIL) is concerned, OIL is currently preparing to spud the first appraisal well in the block by 1st week of April 2026.Hence expected production of Oil and Natural Gas is subjective to completion of the appraisal wells. |
| Q.(e) The environmental and coastal regulatory clearances required for offshore hydrocarbon projects in the region and the status of such clearances for ongoing and proposed projects; and | Answer to Q(e): MoPNG may reply suitably. As far as Oil India Limited (OIL) is concerned, we have obtained EC under B-category and CRZ clearance for commencement of drilling operations. |
| Q.(f) The direct and indirect employment generated and the measures taken to ensure participation of local communities, especially in Amalapuram Parliamentary Constituency? | Answer to Q(f): MoPNG may reply suitably. As far as Oil India is concerned, the block KG/OSDSF/GSKW/2018 falls in offshore area. Currently OIL is preparing for spudding the 1st well and people from OIL and hired rig are working for the same. Hence, as of now, there is hardly any direct or indirect employment from Amalapuram Parliamentary Constituency. |

Yours faithfully,

OIL INDIA LIMITED

(Ashim Kumar Bharali)

General Manager (Planning)

For Chief General Manager (Planning)

For Chairman & Managing Director