OIL/PLNG/54/2/1/2026/26					                    4th February, 2026

Ministry of Petroleum and Natural Gas

Kartavya Bhawan-03, Janpath

New Delhi - 110001                                                          	       Kind Attn: Satpal Yadav

Assistant Section Officer (ONG 1 &V)

Sub: Rajya Sabha Provisionally Admitted Starred/Unstarred Question Dy. No S3413 for 09.02.2026

Regarding “Domestic Exploration, Production and Energy Security”

Ref.  Your email dated 29.01.2026

Sir,

Reference above, our reply to the above Rajya  Sabha Question is as follows:

| Q.(a) The new oil and gas exploration blocks awarded or made operational in the last 3 years; | Answer to Q(a): MoPNG may reply suitably. As far as Oil India Limited (OIL) is concerned, Oil India Limited (OIL) has actively participated in all recent OALP and DSF bid rounds under the Hydrocarbon Exploration and Licensing Policy (HELP), launched by the Government of India in March 2016 to accelerate domestic exploration via the Open Acreage Licensing Policy (OALP) and significantly expand its domestic acreage. The company currently holds 32 active OALP blocks spanning 87,432 sq km and 3 DSF blocks covering 208 sq km across India's sedimentary basins. The new oil & gas exploration blocks acquired by OIL in the last three years [FY 2022-23 to FY 2025-26 (up to January 2026)] in India, state/UT-wise, are as follows: OPEN ACREAGE LICENSING POLICY. State; No. of OALP Blocks; Area (sq. km). Assam; 3; 6,343.80. Meghalaya; 1; 2,168.09. Tripura; 2; 776.70. Gujarat; 1; 446.27. Odisha Offshore (Mahanadi Ultra-deep); 2; 19,257.32. Andhra Offshore (KG Ultra-deep); 2; 18,718.38. Total; 11; 47,710.56. |
| --- | --- |
| Q.(b) The Contribution of domestic production to reducing import dependence; | Answer to Q(b) & Q(c): MoPNG may reply suitably. As far as OIL is concerned, OIL has been aggressively taking up the exploration and production activities along with substantial investment in alternate energy sectors in line with the GoI initiatives to reduce India’s dependence on imports. OIL has achieved a quantum jump in its acreages after the implementation of HELP and presently holds 93,061 sq. km acreages across various regimes divided into 63 blocks across the nation including offshore blocks. In past 3 years, OIL has made 6 discoveries and monetized 4 of them. Moreover, OIL is on course to achieve the highest number of wells drilled in FY2025-26 crossing 70 wells. With the above extensive exploration and development efforts OIL has achieved a 17% increase in production in the past 5 years, has achieved the higher ever production in the past decade in FY24-25 and has set itself an ambitious target of 4 MMT. In the process, OIL has drilled 61 nos the highest in OIL’s history in FY23-24 and on course to exceed 70 wells in this financial year. The crude oil and natural gas production for the past 3 years is as follows: Crude Oil (MMT); Natural Gas(MMSCM). 2022-23; 3.18; 3180. 2023-24; 3.36; 3182. 2024-25; 3.46; 3252. |
| Q.(c) How domestic crude oil and natural gas production levels have changed during this period; |  |
| Q.(d) Whether ease-of -doing -business reforms have improved investments response in upstream sectors; | Answer to Q(d) & Q(e): MoPNG may reply suitably. The Government has also brought major reforms in the regulatory processes for ease of doing business to attract investors which primarily include: - - Single License Management: Streamlines administrative processes and reduces the need for multiple licenses, easing regulatory compliance. - Flexibility in Operations: Facilitates seamless transition between conventional and unconventional hydrocarbon projects, optimizing resource use and operational planning. - Cost Savings: Eliminates the need for multiple license fees and associated administrative costs. - Incentivizes Exploration and Development: Facilitates exploration of both types of resources in a single block, potentially increasing discovery rates and production. - Accelerates Development: Enables faster development of resources by avoiding the delays associated with obtaining separate licenses for different types of hydrocarbons. - Reducing Compliance Burden: Simplification of Procedures and Processes for submission of Documents on Self Certification basis. - Setting up of Dispute Resolution Committee. - Delegation of powers to DGH for Contract Management. - Implementation of Single Window Clearance System. As far as Oil India Limited (OIL) is concerned, it has actively participated in all recent bid rounds of Open Acreage Licensing Policy (OALP) and Discovered Small Fields (DSF) under Hydrocarbon Exploration Licensing Policy (HELP) and has significantly increased its domestic acreages. OIL is presently undertaking exploration activities in 32 OALP Blocks (NER-17, Rajasthan-3, Andaman Shallow offshore-2, Kerala Konkan Shallow offshore-1, Gujarat-1, Odisha-4, Mahanadi UDW-2, KG UDW-2) covering 87,432 sq.km and 3 nos. of DSF Blocks (1 Block each in Assam, Andhra Pradesh & Rajasthan) covering 208 sq.km across seven sedimentary basins. Considering poor prospectivity, so far, 04 Blocks (Rajasthan-2, Odisa-1, Assam-1) have been relinquished. Till date, OIL has completed drilling of 18 exploratory wells in OALP blocks, 5 development wells and 1 exploratory wells in DSF Blocks. OIL has also established hydrocarbon presence in 03 wells in OALP Blocks and monetized DSF Bakhrtibba block. The OALP blocks are under initial exploration phase and other DSF Blocks are under pre-development phase. |
| Q.(e) If so, the details thereof; and |  |
| Q.(f) The progress been made in deepwater and unconventional hydrocarbon exploration? | Answer to Q(f): MoPNG may reply suitably. OFFSHORE EXPLORATION ACTIVITIES: As far as Oil India Limited (OIL) is concerned, it is actively pursuing hydrocarbon exploration in India's eastern and southern offshore basins, with ongoing operations in the Andaman, Mahanadi, Krishna-Godavari, and Kerala-Konkan regions. The company's current offshore footprint stands at 51,206 sq km, representing about 55% of its total operated acreage of 93,061 sq km. This substantial offshore emphasis underscores OIL's strategic shift toward exploration in these challenging frontiers to fuel future growth through new discoveries. In the recently concluded OALP Bid Round-IX, OIL India Limited has been awarded four ultra-deepwater blocks: MN-UDWHP-2023/2 and MN-UDWHP-2023/3 in the Mahanadi Basin, and KG-UDWHP-2023/1 and KG-UDWHP-2023/2 in the Krishna Godavari Basin. These blocks span a total area of 37,976 sq km which is 74% of the total offshore acreage of 51,206 sq km. Under the committed work programme, OIL will acquire 2,101 LKM of 2D seismic data and 2,800 sq km of 3D seismic data in the Krishna Godavari Basin, along with 2,101 LKM of 2D seismic data and 2,500 sq km of 3D seismic data in the Mahanadi Basin. The Committed Work Programme vis-à-vis Achievement in the 4 Blocks are as per below. Block; CWP; Achievement. MN-UDWHP-2023/2; 2D Seismic- 1101 LKM 3D Seismic-2000 Sq. km; - 2D Seismic acquisition completed in all the 4 Blocks - 3D seismic acquisition in progress. As of 31st Jan 2026, 2319 SQKM (approx.) has been completed.. MN-UDWHP-2023/3; 2D Seismic- 1000 LKM 3D Seismic- 500 Sq. km. KG-UDWHP-2023/1; 2D Seismic-1000 LKM 3D Seismic-1200 Sq. km. KG-UDWHP-2023/2; 2D Seismic-1101 LKM 3D Seismic-1600 Sq. km. UNCONVENTIONAL HYDROCARBON EXPLORATION: As far as Oil India Limited (OIL) is concerned, it currently does not operate/own stake in any Unconventional hydrocarbon exploration block. |

Yours faithfully,

OIL INDIA LIMITED

(Kishore Kumar Baishya)

Chief General Manager (Planning)

For Chairman & Managing Director