Ministry of Petroleum and Natural Gas

Kartavya Bhawan-03, Janpath

New Delhi - 110001                                                          	       Kind Attn: Satpal Yadav

Assistant Section Officer (ONG 1 &V)

Sub: Rajya Sabha Provisionally Admitted Starred/Unstarred Question Dy. No S3333 for 09.02.2026

Regarding “National Mission for Deep Ocean Exploration”

Ref.  Your email dated 29.01.2026

Sir,

Reference above, our reply to the above Rajya Sabha Question is as follows:

| Q.(a) The blocks explored and allocated so far under the National Mission for Deep Ocean exploration; | Answer to Q(a) & Q(b): MoPNG may reply suitably. As far as Oil India Limited (OIL) is concerned, it has been awarded a total of seven (07) offshore exploration Blocks (100% PI, operator) under the Open Acreage Licensing Policy (OALP) regime viz. 03 Blocks in Shallow offshore and 04 Blocks in Ultra-deep waters. Basin wise details of the exploration activities carried out in the offshore Blocks are hereunder. i) Andaman Shallow offshore basin: In Andaman Basin, OIL has been awarded two (02) shallow offshore Blocks under OALP Round-II viz. AN-OSHP-2018/1 and AN-OSHP-2018/2 covering 9616.70 Sq.km with OIL being the Operator in both the Blocks with 100% PI. So far, OIL has completed 2D seismic API of 8500 LKM, drilled two exploratory wells Vijaypuram1 & 2, with the third well Vijaypuram-3 currently under drilling. ii) Kerala-Konkan Shallow offshore Basin: OIL operates one (01) shallow offshore Block in Kerala Konkan Basin covering 3,519.69 sq. km. 3D seismic API of 1027 sq km has been completed one location (Kollam-1) matured is currently under drilling with target depth upto 6000 m below the seabed. iii) Krishna-Godavari & Mahanadi Basins: OIL has recently been awarded four exploratory blocks under Open Acreage Licensing Policy (OALP) bid Round IX: 2 (two) Blocks in the ultra-deep waters of the Krishna-Godavari Basin (KG-UDWHP-2023/1 and KG-UDWHP-2023/2) and 2 (two) Blocks in the Mahanadi Basin (MN-UDWHP-2023/2 and MN-UDWHP-2023/3) covering a total area of 37,976 sq km. Seismic surveys are currently underway across these blocks. The committed work programme (CWP) required 4,202 LKM of 2D seismic data acquisition for all four blocks combined, which has been completed. Additionally, 3D seismic surveys are in progress, targeting a cumulative 5,300 sq km as per the CWP. |
| --- | --- |
| Q.(b)The contribution of this mission so far to domestic oil and gas production; |  |
| Q.(c) The outcomes achieved by this mission in reducing import dependence and enhancing security; | Answer to Q(c): MoPNG may reply suitably. As far as OIL is concerned, in Vijaya Puram-2 Well (AN-OSHP-2018/1-East Andaman): occurrence of Biogenic gas bearing zones within Eocene sequence is testified, confirming active petroleum systems and transforming Andaman from a conceptual frontier to a basin with significant hydrocarbon potential. |
| Q.(d) The progress made so far in the field of deepwater and unconventional hydrocarbon exploration and the future plans thereof? reply requested from E&D | Answer to Q(d): DGH/MoPNG may reply suitably. OFFSHORE EXPLORATION ACTIVITIES: As far as Oil India Limited (OIL) is concerned, it is actively pursuing hydrocarbon exploration in India's eastern and southern offshore basins, with ongoing operations in the Andaman, Mahanadi, Krishna-Godavari, and Kerala-Konkan regions. The company's current offshore footprint stands at 51,206 sq km, representing about 55% of its total operated acreage of 93,061 sq km. This substantial offshore emphasis underscores OIL's strategic shift toward exploration in these challenging frontiers to fuel future growth through new discoveries. In the recently concluded OALP Bid Round-IX, OIL India Limited has been awarded four ultra-deepwater blocks: MN-UDWHP-2023/2 and MN-UDWHP-2023/3 in the Mahanadi Basin, and KG-UDWHP-2023/1 and KG-UDWHP-2023/2 in the Krishna Godavari Basin. These blocks span a total area of 37,976 sq km which is 74% of the total offshore acreage of 51,206 sq km. Under the committed work programme, OIL will acquire 2,101 LKM of 2D seismic data and 2,800 sq km of 3D seismic data in the Krishna Godavari Basin, along with 2,101 LKM of 2D seismic data and 2,500 sq km of 3D seismic data in the Mahanadi Basin. The Committed Work Programme vis-à-vis Achievement in the 4 Blocks are as per below. Block; CWP; Achievement as on 31.01.2026. MN-UDWHP-2023/2; 2D Seismic- 1101 LKM 3D Seismic-2000 Sq. km; - 2D Seismic acquisition completed in all the 4 Blocks - 3D seismic acquisition in progress: completed 2319 SQKM (approx.). MN-UDWHP-2023/3; 2D Seismic- 1000 LKM 3D Seismic- 500 Sq. km. KG-UDWHP-2023/1; 2D Seismic-1000 LKM 3D Seismic-1200 Sq. km. KG-UDWHP-2023/2; 2D Seismic-1101 LKM 3D Seismic-1600 Sq. km. FUTURE PLAN: Following the acquisition of 2D and 3D seismic data, OIL will conduct comprehensive G&G interpretation and integration to identify optimal drilling locations. Based on the same, the company plans to drill more exploration wells based on the blocks' prospectivity, advancing toward potential hydrocarbon discoveries. UNCONVENTIONAL HYDROCARBON EXPLORATION: As far as Oil India Limited (OIL) is concerned, it currently does not operate/own stake in any Unconventional hydrocarbon exploration block. |

Yours faithfully,

OIL INDIA LIMITED

(Kishore Kumar Baishya)

Chief General Manager (Planning)

For Chairman & Managing Director