OIL/PLNG/54/2/1/2026/44					                      2nd March, 2026

Ministry of Petroleum and Natural Gas

Kartavya Bhawan-03, Janpath

New Delhi - 110001                                                       Kind Attn: Section Officer (GP Division)

Sub: Rajya Sabha Provisionally Admitted Starred/ Unstarred Question Dy. No. U3900 for 09.03.2026

Regarding “Biogas”

Ref.  Your email dated 22.01.2026

Sir,

Reference above, our reply to the above Rajya Sabha Question is as follows:

| Will the Minister of Petroleum and Natural Gas: Q.(a) Why does biofuel and compressed-biogas production targets remain significantly behind schedule, details thereof; | Answer to Q(a): MoPNG may reply suitably. As far as Oil India Limited (OIL) is concerned, OIL is in the process of establishing 25 no. of Compressed Bio-Gas (CBG) plants across India. Out of these, two plants at Tinsukia and Bhubaneswar are currently under construction and are expected to be completed by March 2027 and April 2027, respectively. Three additional plants at Jorhat, Cuttack, and Agartala are presently at the tendering stage, while the remaining projects are at various stages of implementation. |
| --- | --- |
| Q.(b) Whether procurement frameworks offered by oil-marketing companies are economically unattractive to producers, if yes, reasons for the same, if no, details thereof; | Answer to Q(b): MoPNG may reply suitably. As far as Oil India Limited (OIL) is concerned, CBG plants are yet to be operational. However, for the purpose of financial analysis of the upcoming CBG Plants, CBG prices have been considered as per the SATAT Scheme. Further, OIL has proposed that CBG pricing should in parity with prevailing retail CNG prices. Such pricing alignment is expected to improve project bankability and support the sustained scale-up of CBG production capacity. |
| Q.(c) Why does farmers supplying biomass face delayed payments and logistical constraints, details thereof; and | Answer to Q(c): MoPNG may reply suitably. As far as Oil India Limited (OIL) is concerned, as of now OIL is implementing Municipality Solid Waste(MSW ) Compressed Biogas Plants only. |
| Q.(d) Whether the Government will introduce comprehensive reforms to stabilize supply chains, incentivise production and ensure viability of alternative fuel ecosystems, details thereof? | Answer to Q(d): MoPNG may reply suitably. |

Yours faithfully,

OIL INDIA LIMITED

(Kishore Kumar Baishya)

Chief General Manager (Planning)

For Chairman & Managing Director