OIL/PLNG/54/2/1/2026/61					                   10thMarch, 2026

Ministry of Petroleum and Natural Gas

Kartavya Bhawan-03, Janpath

New Delhi - 110001

Kind Attn: 	Shri N.K. Panda

Section Officer (Parliament)

Sub: Rajya Sabha Provisionally Admitted Starred/Unstarred Question D. No. S7409 for 16.03.2026

Regarding “Seismic Surveys under Mission Anveshan in Krishna-Godavari Basin”

Ref.  Your email dated 03.03.2026

Sir,

Reference above, our reply to the above Rajya Sabha Question is as follows:

| Will the Minister of Petroleum and Natural Gas: Q.(a) The current status of seismic surveys undertaken under Mission Anveshan, basin-wise, including coverage in the Krishna-Godavari basin; | Answer to Q(a): MoPNG may reply suitably. As far as Oil India Limited (OIL) is concerned, under Mission Anveshan, no areas under Krishna- Godavari Basin were assigned to OIL for seismic surveys as on date. However, Under Mission Anveshan, OIL India Limited (OIL) was entrusted with 2D seismic data Acquisition, Processing, and Interpretation (API) of of 9,400 LKM of 2D Seismic Data. The areas covered under this campaign by OIL are as below: - 5,100 LKM in the Ganga–Punjab Basin, - 4, 300 LKM in Rajasthan Basin. Current Status As on 08.03.2026, OIL has completed acquisition 8064.02 LKM 2D seismic data acquisition. The area wise breakup is as mentioned below: - 4, 359.42 LKM in the Ganga–Punjab Basin, - 3, 704.60 LKM in Rajasthan Basin. Processing & Interpretation of the acquired data is under progress. |
| --- | --- |
| Q.(b) Whether the Government proposes to include three-dimensional (3D) seismic surveys in addition to the 2D surveys under the Mission to enable more accurate geological assessments; | Answer to Q(b): DGH/MoPNG may reply suitably. Since the program is being carried out under auspices of MoPNG / DGH, and as on date, no information is available with OIL regarding inclusion of three-dimensional (3D) seismic surveys under this campaign. |
| Q.(c) The steps being taken to strengthen hydrocarbon exploration in Andhra Pradesh using advanced survey technologies; and | Answer to Q(c): MoPNG may reply suitably. As far as Oil India Limited (OIL) is concerned, the current scope of Mission Anveshan allotted to OIL does not include 2D Seismic Data API in Andhra Pradesh. However, under NELP and OALP round, OIL completed 2D seismic survey of 2401.51 LKM against committed 2307 LKM and 3D seismic survey of 2803.98 sq.km against committed 3153 sq.km of the awarded block in the state of Andhra Pradesh and Off-shore, as on 28.02.2026. the details are provided as below: Block Name; Commitment (Seismic); Achievement (Seismic). 2D (LKM); 3D (SQKM); 2D (LKM); 3D (SQKM). KG-ONN-2004/1-NELP; 206; 353; 300.16; 407.37. KG-UDWHP-2023/1-OALP; 1000; 1200; 1000.25; 1072.574. KG-UDWHP-2023/1-OALP; 1101; 1600; 1101.1; 1324.036. |
| Q.(d) The anticipated economic benefits for the region from enhanced exploration? | Answer to Q(d): MoPNG may reply suitably. It will be prudent to inform that on completion of the seismic survey, further exploratory activities are envisaged to be taken up in the above-mentioned blocks based on inferences. Further drilling, discovery and commercial production is possible after successful completion of survey activities only. Therefore the survey activities can be viewed as fundamental block towards effort for reducing import dependency of Hydrocarbon. |

Yours faithfully,

OIL INDIA LIMITED

(Kishore Kumar Baishya)

Chief General Manager (Planning)

For Chairman & Managing Director