Annexure-I

| Sl | Project Brief | Status |
| --- | --- | --- |
| 1 | Project for augmentation of pumping capacity of Barauni - Bongaigaon sector has been undertaken to meet the additional requirement of imported crude oil to Bongaigaon Refinery (BGR) as well as Guwahati Refinery (GR). Under Phase II project, three pump stations were upgraded along with installation of additional facilities at other pumping station in Barauni - Bongaigaon sector to meet the requirements. | Execution period: 2017-2021 Project status: Commissioned on 31st December 2021 |
| 2 | Upgradation of Facilities of Numaligarh-Siliguri Product Pipeline (NSPL) for transportation of additional products from existing 1.72 MMTPA to 5.5 MMTPA in the states of Assam & West Bengal. The Numaligarh–Siliguri Product Pipeline (NSPL) is a 654-km long, 406 mm (16-inch) diameter cross-country multi-product pipeline which was originally designed and operated for a capacity of 1.72 Million Metric Tonnes Per Annum (MMTPA), the pipeline has now been upgraded to 5.5 MMTPA to support the expansion of Numaligarh Refinery from 3.0 MMTPA to 9.0 MMTPA under the Government of India’s Hydrocarbon Vision 2030 for the North-East | Execution period: 2021-2025 Project status: Commissioned in March 2026 |
| 3 | Replacement of Crude Oil Spur line from PS-1 Duliajan to Digboi Refinery in the state of Assam Oil India Limited (OIL) is operating 8-inch diameter Crude Oil spur line from Duliajan to Digboi Refinery since 1960 for transporting required amount of crude oil for operating Asia’s oldest refinery at Digboi. This pipeline is routed through a pipeline corridor, mostly along Digboi – Duliajan road. To ensure reliable transportation of crude oil to feed the refinery for next 25-30 years, OIL had taken up the brownfield project with capital investment of INR 51 Crore to replace this pipeline with new one, complying to required industry norms. | Pipeline diameter & length: 8-inch (200 mm) diameter, 38 km long. Construction period: 2020-2023 Project status: Commissioned on 27th April 2023 |
| 4 | OIL’s internal NG evacuation pipelines (Installation to installation) | Size; Length (KM); Commissioned on. 200 mm; 8.2; June 2023. 300 mm; 14.9; March 2024. 350 mm NB; 39.68; April 2024. 400 mm; 22.78; April 2024. 400 mm; 10; January 2026. |
| 5 | Positioning of 11 nos. Compressor to evacuate the low- pressure gas from the field in the state of Assam: | Sr. No; Area; Compressor capacity (SCMD); Date of Commission. 1; Bhogpara; 20000; 24.03.2025. 2; Hebeda; 40000; 31.03.2025. 3; Baghjan; 40000; 13.05.2025. 4; Baghjan; 20000; 15.04.2025. 5; Bhekulajan; 20000; 10.05.2025. 6; Balimara; 20000; 28.07.2025. 7; HJC QPS Chabua; 40000; 03.04.2025. 8; Hatiali; 40000; 01.04.2025. 9; Hatiali; 20000; 01.04.2025. 10; Barekuri; 20000; 05.04.2025. 11; Hapjan; 40000; 14.08.2025. |
| - 6 | - 5 River Micro Tunnel project. – - The Numaligarh–Siliguri Pipeline (NSPL) experienced washouts and ruptures beneath the riverbeds of Champabati and Raidak-II in July 2020 and June 2022, respectively. To mitigate the risk of similar failures in the future, micro-tunnelling has been adopted as the preferred technique for submerged crossings at five identified rivers. Accordingly, the 5-River Micro-Tunnelling (MT) Project has been undertaken to execute crossings at Champabati, Raidak-II, Dimdima, Gathia, and Mujnai. | Execution period: 18 months (w.e.f. 30.06.2023) - Project status: Completed on 30.11.2025). |
| - 7 | - 30” x 37.766 Km Baghjan Madhuban Gas Pipeline from Baghjan EPS, Baghjan under Tinsukia district to CGGS Madhuban, Duliajan under Dibrugarh district, Assam. The pile line has been constructed to evacuate the gas produced from Baghjan field. It consists of one Dispatch terminal at Baghjan, one Sectionalization valve station at Makum, four Isolation valve stations across rivers and receiving terminal at CGGS Madhuban, Duliajan. | - Execution period: 2019-2022 - Project status: Commissioned on 19 January,2022 |
| - 8 | - Gas Compressor Station at Makum, Tinsukia district, Assam. Gas compressor station for compression of LP gas and also compression of HP gas for use of gas lift operation | - Execution period: 2017-2021 - Project status: Commissioned on 01st May 2021 |
| - 9 | - Central Bowser unloading station (CBUS) of a capacity of 2000 KLPD (100 bowsers per day) at Duliajan, Dibrugarh district, Assam. Crude Evacuation Capacity enhanced with zero spillage facility and latest technology to minimize human intervention, fully automated system to measure the unloaded volume with the stored volume of crude. | - Execution period: 2017-2021 - Project status: Commissioned on 11th April,2022 |