Annexure I

Oil India Limited (OIL) has put in place a structured framework aimed at ensuring environmental protection, ecological restoration, and community participation during the closure or repurposing of abandoned and decommissioned well sites. The framework comprises the following components:

## 1. Environmental Monitoring Framework

### a. Monitoring Network Design

- Installation of groundwater monitoring wells around legacy well sites to track subsurface contamination.

- Deployment of soil-sampling grids covering sludge pits, spill zones, and historical contamination areas.

- Installation of air-quality monitoring stations to monitor fugitive emissions including VOCs and methane.

### b. Key Monitoring Parameters

- Soil: Total Petroleum Hydrocarbons (TPH), heavy metals.

- Groundwater: BTEX, Total Dissolved Solids (TDS), hydrocarbons.

- Air: Volatile Organic Compounds (VOCs), methane.

### c. Monitoring Frequency

- Monitoring is carried out on a quarterly basis to ensure consistent environmental oversight.

## 2. Land Restoration and Rehabilitation Plan

### a. Site Preparation

- Systematic decommissioning of site infrastructure, including safe dismantling and removal.

- Excavation and removal of contaminated soil or sludge from impacted areas.

### b. Remediation Techniques

- Application of bioremediation using Oilzapp bacterial formulation or other approved bioremediation agents to treat hydrocarbon-contaminated soil.

### c. Landform Restoration

- Backfilling, grading, and contouring to restore the site to near-natural topographical conditions, ensuring long-term stability and minimization of erosion.

### d. Ecological Restoration

- Plantation of native species for habitat recovery and restoration of local biodiversity.

## 3. Stakeholder Engagement and Community Participation

### a. Stakeholder Identification

- Local communities, landowners, and affected households.

- Village Panchayats, district authorities, and local administrative bodies.

- Statutory and regulatory agencies including the State Pollution Control Board (SPCB) and MoEF&CC.

### b. Consultation Mechanisms

- Public hearings as part of regulatory compliance.

- Participatory decision-making with local stakeholders regarding land reuse options and post-closure site utilization.

### c. Community Safety Measures

- Risk communication programmes covering drinking-water safety and land-use restrictions (where applicable).

- Health camps and environmental awareness programmes in surrounding communities.

### d. Livelihood Integration

- Employment opportunities for local communities in remediation, restoration, and plantation works.

- Skill-development programmes for land restoration, environmental monitoring, and associated activities.

- Support for agriculture-based or other alternative livelihoods post site restoration.

OIL remains committed to ensuring safe closure or repurposing of abandoned well sites through a structured, multi-layered approach encompassing environmental monitoring, scientific remediation, ecological restoration, and meaningful community engagement.