OIL/PLNG/54/2/1/2025/16					                5th  February, 2025

Ministry of Petroleum and Natural Gas

Shastri Bhawan

New Delhi-110001

Kind Attn: Shri Sailesh Kumar

Assistant Director(E&SD)

Sub:  Rajya Sabha Provisionally Admitted Unstarred Question Dy. No. 543 for  07.02.2025

Regarding “Inauguration of Advance Calibration Laboratory and 500 kWp Solar Rooftop ”

Ref.  Your email dated 03.02.2025

Sir,

Reference above, our reply to the above Lok Sabha Question is as follows:

| Q.(a) Whether it is fact that government has taken so many steps for infrastructure development in the country? | Answer to Q.(a), Q(b), Q(c), Q(d)- MoPNG may kindly suitably reply. "The questions do not pertain to Oil India Limited (OIL). However, regarding OIL, the following are high-value infrastructure development projects (₹100 crore and above) currently in progress- 1. Development of Surface Facilities at Nadua and East Khagorijan Located in the Dibrugarh district of Assam, this project involves constructing a Modular Oil Collecting Station (OCS) at Nadua and a Modular Group Gathering Station (GGS) at East Khagorijan. The Nadua OCS will connect to 15 HP and 15 LP wells, producing 1200 KLPD crude oil, 0.2 MMSCMD natural gas, and 800 KLPD water. Similarly, the East Khagorijan GGS will connect to 6 HP wells, 6 LP wells, and 6 non-associated gas wells, producing 1000 KLPD crude oil, 0.1 MMSCMD natural gas, 800 KLPD water, and 1 MMSCMD NAG. The total anticipated cost of the project is ₹703.19 crore, and it is aimed at enhancing crude oil and gas production capabilities in the region. Present overall physical progress is 93.57% 2. Upgradation of Numaligarh-Siliguri Product Pipeline (NSPL) OIL operates the 653.4 km NSPL pipeline connecting Numaligarh Refinery in Assam to Rangapani in West Bengal, originally designed for a throughput of 1.72 MMTPA. With Numaligarh Refinery Limited's expansion from 3 MMTPA to 9 MMTPA under the Hydrocarbon Vision 2030, the NSPL's capacity is being upgraded to 5.5 MMTPA. Enhancements include converting existing pigging stations into intermediate pumping stations, upgrading Numaligarh's dispatch terminal, and adding facilities at the Siliguri receipt terminal. Additional features include HV power sourcing, drag-reducing chemicals, and tap-off points. The project, managed by EIL as EPCM consultant, has an anticipated cost of ₹860 crore. Present overall physical progress is 92.4% 3. Field Gas Gathering Station at Baghjan Planned for the Baghjan area in Tinsukia district, Assam, this project entails constructing a modular Field Gas Gathering Station for processing and transporting non-associated gas from the Baghjan field. The facility will handle dehydration and effluent treatment and comply with all safety norms and government regulations. The station will ensure efficient gas production, treatment, and transportation. The anticipated project cost is ₹430.76 crore, supporting OIL's commitment to maximizing natural gas production from the region. Present overall physical progress is 75.35% |
| --- | --- |
| Q.(b) if so, the role of industry-wide collaborations in driving the cement sector towards becoming more sustainable. |  |
| Q.(c) How will the Advance Calibration Laboratory impact the cement and construction industry, particularly in terms of quality assurance and precision? |  |
| Q.(d) How will the 500 kWp Solar Rooftop installation at NCBs Ballabgarh campus help reduce the carbon footprint of the cement and construction industry? |  |

Yours faithfully,

OIL INDIA LIMITED

(Kishore Kumar Das)

Chief General Manager (Planning)

For Chairman & Managing Director