OIL/PLNG/54/2/1/2025/16					                6th  February, 2025

Ministry of Petroleum and Natural Gas

Shastri Bhawan

New Delhi-110001

Kind Attn: Shri Sailesh Kumar

Assistant Director(E&SD)

Sub:  Rajya Sabha Provisionally Admitted Unstarred Question Dy. No. 543 for 07.02.2025

Regarding “Inauguration of Advance Calibration Laboratory and 500 kWp Solar Rooftop ”

Ref.  Your email dated 03.02.2025

Sir,

Reference above, our reply to the above Lok Sabha Question is as follows:

| Q.(a) Whether it is fact that government has taken so many steps for infrastructure development in the country? | Answer to Q.(a), Q(b), Q(c), Q(d)- MoPNG may kindly suitably reply. The questions do not pertain directly to Oil India Limited (OIL). However, regarding OIL & it’s material subsidiary Numaligarh Refinery Limited (NRL), the following are the major high-value infrastructure development projects which are currently in progress- Oil India Limited: 1. Development of Surface Facilities at Nadua and East Khagorijan Located in the Dibrugarh district of Assam, this project involves constructing a Modular Oil Collecting Station (OCS) at Nadua and a Modular Group Gathering Station (GGS) at East Khagorijan. The Nadua OCS will connect to 15 HP and 15 LP wells, producing 1200 KLPD crude oil, 0.2 MMSCMD natural gas, and 800 KLPD water. Similarly, the East Khagorijan GGS will connect to 6 HP wells, 6 LP wells, and 6 non-associated gas wells, producing 1000 KLPD crude oil, 0.1 MMSCMD natural gas, 800 KLPD water, and 1 MMSCMD NAG. The total anticipated cost of the project is ₹703.19 crore, and it is aimed at enhancing crude oil and gas production capabilities in the region. 2. Upgradation of Numaligarh-Siliguri Product Pipeline (NSPL) OIL operates the 653.4 km NSPL pipeline connecting Numaligarh Refinery in Assam to Rangapani in West Bengal, originally designed for a throughput of 1.72 MMTPA. With Numaligarh Refinery Limited's expansion from 3 MMTPA to 9 MMTPA under the Hydrocarbon Vision 2030, the NSPL's capacity is being upgraded to 5.5 MMTPA. Enhancements include converting existing pigging stations into intermediate pumping stations, upgrading Numaligarh's dispatch terminal, and adding facilities at the Siliguri receipt terminal. Additional features include HV power sourcing, drag-reducing chemicals, and tap-off points. The project, managed by EIL as EPCM consultant, has an anticipated cost of ₹860 crore. 3. Field Gas Gathering Station at Baghjan Planned for the Baghjan area in Tinsukia district, Assam, this project entails constructing a modular Field Gas Gathering Station for processing and transporting non-associated gas from the Baghjan field. The facility will handle dehydration and effluent treatment and comply with all safety norms and government regulations. The station will ensure efficient gas production, treatment, and transportation. The anticipated project cost is ₹430.76 crore, supporting OIL's commitment to maximizing natural gas production from the region. NRL: Numaligarh Refinery Expansion Project : NRL is executing a project for expansion of its capacity from 3 MMTPA to 9 MMTPA by setting up a new train of process units of 6 MMTPA capacity within the existing refinery premises. The project comprises of Crude & Vacuum Distillation Unit (6MMTPA), Diesel Hydrotreating Unit (3.55 MMTPA), Motor Spirit Block (1.16 MMTPA), Petrochemical Fluidized Catalytic Cracker Unit (1.95 MMTPA), Liquified Petroleum Gas Treating Unit (931 KTPA), Residue Processing and Treating Unit (2.0 MMTPA) and Utilities & Offsites. The Cabinet Committee on Economic Affairs (CCEA) has approved the project in January 2019. The new train of refinery shall process imported crude oil transported from Paradip for which a new cross-country pipeline is being laid simultaneously as part of the integrated mega expansion project. Approved Cost Rs. 22494/- & Progress is 65%. PNCPL : As a part of Numaligarh Refinery Expansion project (NREP), a 26" dia crude oil pipeline of length 1630 KM from Paradip port in Odisha to Numaligarh at Golaghat, Assam will be constructed. The crude oil pipeline will pass through the states of Odisha, West Bengal, Jharkhand, Bihar and Assam. A crude oil Import Terminal (COIT) will also be constructed at Paradip with total capacity of 600 TKL. Approved cost is 11407 Cr & Progress 79%. DCU Revamp Project : Capacity Revamp of existing "Delayed Coker Unit" from 306 KTPA to 560KTPA for processing "Un-converted Oil"(UCO) from Residue Upgradation Facility, post refinery expansion to maximize valorization of Vaccum Residue (VR) from the entire refinery complex. The project will also replace the critical and ageing equipment of the unit, scheduled for replacement. Approved cost Rs. 370 & Progress 36%. Power Recovery Turbine (PRT): A Power Recovery Turbine will be installed in the flue gas section at downstream of reactor regenerator section of PFCCU as an energy saving initiative. This will generate power from regenerator flue gas to increase the energy efficiency of the unit and will result in reduction of C02 emissions from the complex. Approved cost Rs 294 Cr & progress 78%. |
| --- | --- |
| Q.(b) if so, the role of industry-wide collaborations in driving the cement sector towards becoming more sustainable. |  |
| Q.(c) How will the Advance Calibration Laboratory impact the cement and construction industry, particularly in terms of quality assurance and precision? |  |
| Q.(d) How will the 500 kWp Solar Rooftop installation at NCBs Ballabgarh campus help reduce the carbon footprint of the cement and construction industry? |  |

Yours faithfully,

OIL INDIA LIMITED

(Kishore Kumar Das)

Chief General Manager (Planning)

For Chairman & Managing Director