OIL/PLNG/54/2/2/2025/66					               11th  August, 2025

Ministry of Petroleum and Natural Gas

Shastri Bhawan

New Delhi-110001

Kind Attn: Shri Pinki

Section Officer(ONG-II)

Sub:  Rajya Sabha Provisionally Admitted Starred/Unstarred Question Dy. No. U5031 for 18.08.2025

Regarding “Seismic Surveys under the Mission Anveshan in Krishna-Godavari Basin”

Ref.  Your email dated 08.08.2025

Madam,

Reference above, our reply to the above Rajya Sabha Question is as follows:

| Q.(a) The current status of seismic surveys undertaken under Mission Anveshan, basin-wise, including coverage in the Krishna-Godavari basin; | Answer to Q(a): DGH/MoPNG may reply suitably. As far as Oil India Limited (OIL) is concerned, to achieve a comprehensive appraisal of the Indian sedimentary basins, closed 2D seismic profiles have been planned in seven on-land sedimentary basins under proposed Mission Anveshan. Out of the total allocated project quantum of 20,275 LKM 2D seismic API, Oil India (OIL) is entrusted to carry out approx. 9,400 LKM seismic API in the unapprised areas of Rajasthan & Ganga-Punjab Basin. A total of 5019.04 LKM of 2D Seismic data has been acquired as of 7th Aug, 2025. Basin wise Coverage of 2D Seismic Survey under Mission Anveshan is as per below. Area/Basin; Planned 2D Seismic Survey (LKM); Achievement (LKM); % Achieved. Rajasthan; 4300; 2538.4; 59.03. Ganga Punjab; 5100; 2480.64; 48.64. Total Project; 9400; 5019.04; 53.39. It is to be noted that, OIL has not been mandated any work program under Mission Anveshan in Krishna Godavari Basin. |
| --- | --- |
| Q.(b) Whether the Government proposes to include three-dimensional (3D) seismic surveys in addition to the 2D surveys under the Mission to enable more accurate geological assessments; | Answer to Q(b): DGH/MOPNG may kindly reply suitably. As far as Oil India Limited (OIL) is concerned, OIL has not been mandated any 3D Seismic survey under Mission Anveshan |
| Q.(c) The steps being taken to strengthen hydrocarbon exploration in Andhra Pradesh using advanced survey technologies; and | Answer to Q(c): DGH/MOPNG may kindly reply suitably. As far as Oil India Limited (OIL) is concerned, OIL do not have any exploration block or activities in onshore Andhra Pradesh for hydrocarbon exploration. |
| Q.(d) The anticipated economic benefits for the region from enhanced exploration? | Answer to Q(d): MoPNG may reply suitably. As far as Oil India Limited (OIL) is concerned, DGH/MOPNG may kindly reply suitably. Mission Anveshan is GoI flagship initiative as a sequel to National Seismic Programme wherein NOCs (ONGC and OIL) are carrying out 2D seismic survey in designated basins for appraisal. The objective of this project is to infer appraisal of the basins and bring out the hydrocarbon prospectivity. Exploration activities across the Indian sedimentary basins are being highly encouraged by the Government thereby creating opportunities of making new discoveries and increasing domestic oil and gas production. The government expects a significant increase of capex by the oil companies in the forthcoming years on account of the policy initiatives like OALP, DSF etc. |

Yours faithfully,

OIL INDIA LIMITED

(Kishore Kumar Das)

Chief General Manager (Planning)

For Chairman & Managing Director