OIL/PLNG/54/2/2/2025/01					                        19th Nov, 2025

Ministry of Petroleum and Natural Gas

Kartavya Bhawan-03, Janpath

New Delhi - 110001

Kind Attn: PINKI

SO(ONG -II)

Sub:  Rajya Sabha Provisionally Admitted Unstarred Question Dy. No. S995  for  01.12.2025

Regarding “SS under Mission Anveshan in Krishna-Godavari Basin”

Ref.  Your email dated 18.11.2025

Ma’am,

Reference above, our reply to the above Rajya Sabha Question is as follows:

| Q.(a) The current status of seismic surveys undertaken under Mission Anveshan, basin-wise, including coverage in the Krishna-Godavari basin | Answer to Q(a): MoPNG may reply suitably. As far as Oil India Limited (OIL) is concerned, for the comprehensive appraisal of India’s sedimentary basins, the Government of India, under Mission Anveshan, has initiated 2D seismic profiling across seven onland sedimentary basins. Oil India Limited has been entrusted with acquiring approximately 9,400 LKM of 2D seismic API in the hitherto unexplored regions of the Rajasthan and Ganga-Punjab basins, spanning the states of Rajasthan, Punjab, Bihar, and Uttar Pradesh. Seismic data acquisition began on 29 October 2024, and as of 17 November 2025, a total of 5,449.6 LKM has been completed, with survey work continuing. AREA; PLAN; Achievement; % Achieved. Area - 1: Rajasthan; 4300.00; 2968.96; 69.05. Area - 2: Ganga Punjab; 5100.00; 2480.64; 48.64. Total Project; 9400.00; 5449.60; 57.97. It may be noted that Oil India Limited is not assigned 2D seismic survey in the Krishna-Godavari basin under Mission Anveshan. |
| --- | --- |
| b) whether the Government proposes to include three-dimensional (3D) seismic surveys in addition to the 2D surveys under the Mission to enable more accurate geological assessments. | Answer to Q(b): MoPNG may reply suitably. As far as OIL is concerned, GoI has not entrusted OIL for any 3D Seismic survey under Mission Anveshan. |
| Q.(c) the steps being taken to strengthen hydrocarbon exploration in Andhra Pradesh using advanced survey technologies; and | Answer to Q(d): MoPNG may reply suitably As far Oil India Limited (OIL) is concerned, OIL has strengthened its exploration portfolio in the Krishna-Godavari Basin by acquiring three offshore blocks in Andhra Pradesh — one shallow-water block under DSF Round III and two ultra-deepwater blocks under OALP Round IX. Pre-drilling operations are in advanced stages for the DSF Block, with the first well scheduled for spudding in January 2026. Concurrently, seismic survey activities are underway in the OALP Blocks to facilitate detailed subsurface evaluation to mature locations for drilling. |
| Q.(d) the anticipated economic benefits for the region from enhanced exploration? | Answer to Q(d): MoPNG may reply suitably. In the offshore Andhra Pradesh in Krishna Godavari Basin, enhanced exploration activities by Oil India Limited are expected to drive regional growth and energy security. These efforts will likely unlock new hydrocarbon reserves, boost domestic oil and gas production, and reduce reliance on imports. The resulting increase in output will support local industry and infrastructure development, attract further investment, and create jobs in Andhra Pradesh and beyond. This strategic push aligns with national priorities to build a self-reliant, resilient energy sector while stimulating broad-based regional economic benefits. |

Yours faithfully,

OIL INDIA LIMITED

(Kishore Kumar Das)

Chief General Manager (Planning)

For Chairman & Managing Director